## Slide 1: Support Kusto Query Language natively in ClickHouse
September 15 , 2022

## Slide 2: Release of last sprint (Aug. 29 – Sep.11)
New features :
  1 operator
  1 datatype
  14 functions
Bug fix
  change pipeline framework
  fixed critical bugs

## Slide 3: Operator : extend
T | extend duration = endTime - startTime

## Slide 4: Data Type : dynamic
Supports only scalars and arrays (same type)
print dynamic(1) == 1
print array = dynamic(['a', "b", 'c’])
  ┌─array─────────┐
  │ ['a','b','c'] │
  └───────────────┘
print date_array = dynamic([datetime('2022-09-01') ,datetime('2022-09-02'), datetime('2022-09-03’)])
┌─date_array────────────────────────────────────────────────────────────────────────────────────────┐
│ ['2022-09-01 00:00:00.000000000','2022-09-02 00:00:00.000000000','2022-09-03 00:00:00.000000000'] │
└───────────────────────────────────────────────────────────────────────────────────────────────────┘

## Slide 5: Functions:
Mathematical functions
  isnan
Array functions:
  array_reverse
  array_rotate_left
  array_rotate_right
  array_shift_left
  array_shift_right
  pack_array
  repeat
  zip
Set functions: (array)
  jaccard_index
  set_difference
  set_has_element
  set_intersect
  set_union

## Slide 6: Function example:
isnan
  print isnan(double(nan)) == true
  print isnan(4.2) == false
array_reverse
  print array_reverse(dynamic(["this", "is", "an", "example"])) == dynamic(["example","an","is","this"])
jaccard_index
  print jaccard_index(dynamic([1, 1, 2, 2, 3, 3]), dynamic([1, 2, 3, 4, 4, 4])) == 0.75
  print jaccard_index(dynamic([1, 2, 3]), dynamic([])) == 0

## Slide 7: Fix bugs which prevent pipeline works
Subsequent operations on summarize operator results generates invalid SQL
https://zenhub.ibm.com/workspaces/clickhouse-project-61250df53aaf060db4e08052/issues/clickhouse/issue-repo/844
Not able to save intermediate result to variable for subsequent operations
https://zenhub.ibm.com/workspaces/clickhouse-project-61250df53aaf060db4e08052/issues/clickhouse/issue-repo/1204

## Slide 8: Current status of KQL Feature requested 241, completed 192
Dialect (1 /1 )
Kql() (1/1)
Subquery (1 / 3 )
Date Types (11 / 11)
Operators (10 / 13)
String operators (31 / 35 )
String Functions ( 32 / 37)
Datetime (32 / 32)
Dynamic (Array/Set) ( 22 / 28)
Casting/Conversion (5 / 5)
Aggregations (26 / 37)
Time Series ( 0 / 15 )
IP functions (13 / 13 )
Binary Fuinctions (7 / 7)
Conditional (0 /3 )

## Slide 9: KQL operators (10/13)
Tabular
project
limit ,take
sort, order
where
Summarize
make-series
mv-expand
print
extend
top-hitter
parse
parse-where

## Slide 10: Kql() function
Wrap kql in Sql:
Create Table:
CREATE TABLE kql_table ENGINE = Memory AS select * From kql(Customers | project LastName,Age);
Insert into table:
INSERT INTO temp_table select * from kql(Customers|project FirstName,LastName,Age);
Select from :
Select * from kql(Customers|project FirstName)

## Slide 11: dialect
set dialect='clickhouse’
set dialect='kusto’
set dialect='kusto_auto'

## Slide 12: subquery
In
Customers | where Age in ((Customers|project Age|where Age < 30))
has_any (support token match, no subquery yet)
Has_all (support token match, no subquery yet)

## Slide 13: Date Types (11 / 11)
bool,boolean
datetime, date
dynamic
guid
int
long
real, double
double
string
timespan, time
decimal

## Slide 14: String Operators (31 /35)
== | has | hassuffix
!= | !has | !hassuffix
contains | has_all | hassuffix_cs
!contains | has_any | !hassuffix_cs
contains_cs | has_cs | in
!contains_cs | !has_cs | !in
Endswith | hasprefix | matches regex
!endswith | !hasprefix | startswith
endswith_cs | hasprefix_cs | !startswith
!endswith_cs | !hasprefix_cs | startswith_cs
=~ in ~ | !~ ~in~ | !startswith_cs

## Slide 15: String Functions (32 /37)
base64_encode_tostring() | isnotempty() | strcat()
base64_encode_fromguid() | isnotnull() | strcat_delim()
base64_decode_tostring() | isnull() | strcmp()
base64_decode_toarray() | parse_command_line() | strlen()
base64_decode_toguid() | parse_csv() | strrep()
countof() | parse_json() | substring()
extract() | parse_url() | toupper()
extract_all() | parse_urlquery() | translate()
extractjson() | parse_version() | trim()
has_any_index() | replace_regex() | trim_end()
indexof() | reverse() | trim_start()
isempty() | split() | url_decode()
 |  | url_encode()

## Slide 16: Aggregations Functions (26 / 37)
arg_max() | make_bag() | percentiles_array()
arg_min() | make_bag_if() | percentilesw()
avg() | make_list() | percentilesw_array()
avgif() | make_list_if() | stdev()
binary_all_and | make_list_with_nulls() | stdevif()
binary_all_or | make_set() | sum()
binary_all_xor | make_set_if() | sumif()
buildschema() | max() | take_any()
count() | maxif() | take_anyif()
countif() | min() | variance()
dcount() | minif() | varianceif()
dcountif() | percentiles() | bin() , bin_at()

## Slide 17: Datetime Functions (32 / 32 )
timespan() endofweek() startofmonth()
datetime() endofyear() startofweek()
ago() format_datetime() startofyear()
datetime_add() format_timespan() todatetime()
datetime_part() getmonth() totimespan()
datetime_diff() getyear() unixtime_microseconds_todatetime()
dayofmonth() hoursofday() unixtime_milliseconds_todatetime()
dayofweek() make_timespan() unixtime_nanoseconds_todatetime()
dayofyear() make_datetime() unixtime_seconds_todatetime()
endofday() now() weekofyear()
endofmonth() startofday()

## Slide 18: Dynamic (Array/Set) ( 22 / 28)
array_concat() array_slice() pack()
array_iif() array_sort_asc() pack_all()
array_index_of() array_sort_desc() pack_array()
array_length() array_split() repeat()
array_reverse() array_sum() set_difference()
array_rotate_left() bag_keys() set_has_element()
array_rotate_right() bag_merge() set_intersect()
array_shift_left() bag_remove_keys() set_union()
array_shift_right() jaccard_index() treepath()
zip()

## Slide 19: IP Functions (13 / 13)
ipv4_compare() | parse_ipv4_mask()
ipv4_is_in_range() | ipv6_compare()
ipv4_is_match() | ipv6_is_match()
ipv4_is_private() | parse_ipv6()
ipv4_netmask_suffix | parse_ipv6_mask()
parse_ipv4() | format_ipv4()
 | format_ipv4_mask()

## Slide 20: Time Series (0 / 15)
series_fir() | series_fit_2lines_dynamic() | series_stats()
series_iir() | series_outliers() | series_fill_backward()
series_fit_line() | series_periods_detect() | series_fill_const()
series_fit_line_dynamic() | series_periods_validate() | series_fill_forward()
series_fit_2lines() | series_stats_dynamic() | series_fill_linear()

## Slide 21: Casting & Binary
Casting (5 / 5) | Binary (7/7) | Conditional (0 / 3 )
tobool() | binary_and() | iff/iif
todatetime() | binary_not() | case
todouble()/toreal() | binary_or() | coalesce
tostring() | binary_shift_left() | 
totimespan() | binary_shift_right() | 
 | binary_xor() | 
 | bitset_count_ones() | 

## Slide 22: Quick lookup table:
Kusto feature completed by 2022-09-15 :
https://github.ibm.com/ClickHouse/issue-repo/blob/master/docs/features/KQL/phase2/kusto-feature-completed-2022-09-15.md

## Slide 23: Demo
let Events = datatable (EventId:int, StartTime:int, EndTime:int,
username: string,
network_traffic___x_src_ipv4_value:dynamic, // source_ip
network_traffic___x_dst_ipv4_value:dynamic) // dest_ip
[1, 1, 2, 'tom', dynamic(['204.76.105.32', '204.76.105.32']), dynamic(['10.10.10.1', '10.10.10.2', '10.10.10.19', '10.10.10.85']),
2, 3, 4, 'tom', dynamic(['204.76.105.32']), dynamic(['10.10.10.1', '10.10.10.69'] ),
3, 5, 6, 'harry', dynamic(['204.12.10.1.3']), dynamic(['204.12.10.1.3'])
];
Events
| project EventId, network_traffic___x_dst_ipv4_value, network_traffic___x_src_ipv4_value
| extend allips = set_union(network_traffic___x_src_ipv4_value, network_traffic___x_dst_ipv4_value)
| mv-expand allips
| summarize IpCount=count() by IP=tostring(allips)
| project IP, IpCount
---------------------------------
Events
| where (StartTime >= 2 and EndTime <= 5) and username == "tom"
| mv-expand network_traffic___x_src_ipv4_value
| where network_traffic___x_src_ipv4_value contains "204.76.105"
| mv-expand network_traffic___x_dst_ipv4_value
| where network_traffic___x_dst_ipv4_value contains "10.10"
| project EventId, StartTime, EndTime, network_traffic___x_src_ipv4_value, network_traffic___x_dst_ipv4_value

## Slide 24: Table
CREATE TABLE Events
(
EventId UInt8,
StartTime UInt32,
EndTime UInt32,
username String,
network_traffic___x_src_ipv4_value Array(String),
network_traffic___x_dst_ipv4_value Array(String)
) ENGINE = Memory;
INSERT INTO Events VALUES (1, 1, 2, 'tom', ['204.76.105.32', '204.76.105.32'],['10.10.10.1', '10.10.10.2', '10.10.10.19', '10.10.10.85']);
INSERT INTO Events VALUES (2, 3, 4, 'tom', ['204.76.105.32'], ['10.10.10.1', '10.10.10.69']);
INSERT INTO Events VALUES (3, 5, 6, 'harry',['204.12.10.1.3'], ['204.12.10.1.3’]);
┌─EventId─┬─StartTime─┬─EndTime─┬─username─┬─network_traffic___x_src_ipv4_value─┬─network_traffic___x_dst_ipv4_value──────────────────────┐
│ 1 │ 1 │ 2 │ tom │ ['204.76.105.32','204.76.105.32'] │ ['10.10.10.1','10.10.10.2','10.10.10.19','10.10.10.85'] │
└─────────┴───────────┴─────────┴──────────┴────────────────────────────────────┴─────────────────────────────────────────────────────────┘
┌─EventId─┬─StartTime─┬─EndTime─┬─username─┬─network_traffic___x_src_ipv4_value─┬─network_traffic___x_dst_ipv4_value─┐
│ 2 │ 3 │ 4 │ tom │ ['204.76.105.32'] │ ['10.10.10.1','10.10.10.69'] │
└─────────┴───────────┴─────────┴──────────┴────────────────────────────────────┴────────────────────────────────────┘
┌─EventId─┬─StartTime─┬─EndTime─┬─username─┬─network_traffic___x_src_ipv4_value─┬─network_traffic___x_dst_ipv4_value─┐
│ 3 │ 5 │ 6 │ harry │ ['204.12.10.1.3'] │ ['204.12.10.1.3'] │
└─────────┴───────────┴─────────┴──────────┴────────────────────────────────────┴────────────────────────────────────┘

## Slide 25: Query 1
Events
| project EventId, network_traffic___x_dst_ipv4_value, network_traffic___x_src_ipv4_value
| extend allips = set_union(network_traffic___x_src_ipv4_value, network_traffic___x_dst_ipv4_value)
| mv-expand allips
| summarize IpCount=count() by IP=tostring(allips)
| project IP, IpCount
┌─IP────────────┬─IpCount─┐
│ 204.12.10.1.3 │ 1 │
│ 10.10.10.19 │ 1 │
│ 204.76.105.32 │ 2 │
│ 10.10.10.2 │ 1 │
│ 10.10.10.85 │ 1 │
│ 10.10.10.1 │ 2 │
│ 10.10.10.69 │ 1 │
└───────────────┴─────────┘

## Slide 26: Query 2
Events
| where (StartTime >= 2 and EndTime <= 5) and username == "tom"
| mv-expand network_traffic___x_src_ipv4_value
| where network_traffic___x_src_ipv4_value contains "204.76.105"
| mv-expand network_traffic___x_dst_ipv4_value
| where network_traffic___x_dst_ipv4_value contains "10.10"
| project EventId, StartTime, EndTime, network_traffic___x_src_ipv4_value, network_traffic___x_dst_ipv4_value
┌─EventId─┬─StartTime─┬─EndTime─┬─network_traffic___x_src_ipv4_value─┬─network_traffic___x_dst_ipv4_value─┐
│ 2 │ 3 │ 4 │ 204.76.105.32 │ 10.10.10.1 │
│ 2 │ 3 │ 4 │ 204.76.105.32 │ 10.10.10.69 │
└─────────┴───────────┴─────────┴────────────────────────────────────┴────────────────────────────────────┘